Meeting Summary – App Prototype for Receipt Processing

Date: 12.03.2026
Ort: Teams
Topic: First meeting
participants: Lorenz, Raphael, Mustafa Arikan, Christof Feischl (AI-developer), Jürgen Palkoska (Head of SoftwareDev)

Contents

1. App Mockup & Technology	2

2. App Structure	2

3. Source Code Documentation	2

4. Sprint Review / Preview	3

5. Language:	3

6. Data Sources:	3

7. Implementation Approach	4

Main Focus	4

TASKS	6

GOAL – 1 SPRINT:	6

TEAM:	6

IMPORTANT NOTES

- NEXT MEETING – 8.4.2026 14:00

- Communication -> Email

- ONLY DO FIRST TASK (Document classification and extraction)

# 1. App Mockup & Technology

- For visualization/UI –> PoC, Flutter is suitable and can be modeled similar to a BMI-style interface (UI infos from screenshots).

  - From a technical perspective -> all used Models/Methods should also be compatible for .NET MAUI (their environment)

- Current plan: Android only

- Latency:

  - 0.1 sec -> instant

  - 1 sec -> MAXIMUM

- Storage - Re: maximum model sizes, etc.:

  - As a starting point for research: possibly Qwen-3.5 with 0.8B and quantized. Or, for example, MobileBERT.

# 2. App Structure

We will get a demo from them how their app looks like -> same type.

Main Use Case

- Take a photo of a receipt.

- Process the image.

- Extract structured data (e.g., UID, amounts, etc.).

- Classify item and extract main infos

- Send this structured data to the backend

  - In this case as e.g. json -> then visualize it

- The FIBU system acts as the backend in their app -> for our use just visualize

- Document processing should occur on the device!

Additional add on:

- Summarize the content on reciepe

# 3. Source Code Documentation

Decision / Recommendation:

- Use comments and docstrings within the code.

- At the end, summarize important tings in a Word document.

Documentation should include

- Basic setup instructions

  - Installation steps

  - Order of execution

  - Environment setup

  - Required systems

  - Testing approach

  - Which IDE to use

- Goal: allow someone to start the project quickly.

Concept Documentation

- Explanation of:

  - The concept of the system

  - Technologies used

  - Testing approach

  - Main outcome

  - Final conclusion – FAZIT

GITHUB:

Repository access: invite in the end

# 4. Sprint Review / Preview

- Deliver a working version of the app after each sprint

- And present progress updates during sprint reviews

- Define goals which we want to reach

# 5. Language:

App Language

- Code, comments can be in English

- Should be mainly compatible with German input (also English)

- UI can be English or German (maybe language selector)

# 6. Data Sources:

- Kaggel Dataset links (get from them)

- Search for some for our self

- LIST of types:

  - Invoices

  - Receipts

  - confirmation of leave for caregiving

  - changes to master data (registration forms, marriage certificates)

  - (for ESS)

  - delivery notes

  - doctor's notes

  - (Rechnungen, Kassenbelege, Bestätigung für Pflegefreistellungen, Stammdatenänderung (Meldezettel, Heiratsurkunde) (für ESS), Lieferscheine, Arztbestätigungen

- Maybe we get some demo invoices/recipes

INVOICES

Inv3D: a high-resolution 3D invoice dataset for template-guided single-image document unwarping,naver-clova-ix/cord-v1 · Datasets at Hugging Face,Francisco-Cruz/InvoicesReceiptsPT · Datasets at Hugging Face

# 7. Implementation Approach

Training

- Generate/search synthetic data

- Conduct own tests with the generated data

Output

- Results should be generated as a JSON structure

- Additionally provide a visual representation of the extracted data

- Test it with real / good examples

# Main Focus

Recommended Models:

- OCR -> feature extraction

- Vision LM

- Classic ML

- Finetune

- 1. Document classification => automatic detection of whether the document is an invoice, a receipt (or the type of document), a doctor’s note, etc.

- 2. Extract key fields; examples:

  - Invoice amount for invoices and expense receipts

  - Date and time for doctor’s time confirmation

  - Expense receipt: Date

  - etc.

- If there is still room in the project, additional use cases, e.g.

- 3. Splitting a PDF document containing multiple delivery notes and invoices into individual receipts

- 4. “Document content summary” on device

# TASKS

- Uv sync  - GITHUB CLEAN

- Mobile App

  - UI

  - Logic

- Models

  - Find models

  - Train / test

  - Fine tune

  - Convert to mobile on Edge

- DATA

  - Produce

  - Get

  - Label

## GOAL – 1 SPRINT (08.04):

- Model structure (which we use)

- Datasets covering all types

- PoC for the Mobile App (not including model)

## WORK-distribution:

Natalie: research convertibility to mobile, OCR Model

Raphael + Klevi: search model + fine tune / test -> convert it

Lorenz + Celina: Structure/UI/Logic of Mobile-APP (optionally search for additional model)